User Experience Design – Task 2

Cecilia Constantine

# Timeline

|  |  |
| --- | --- |
| UX Activity | Timing in Days |
| Internal Workshop | 1 |
| Personas | 2 |
| Wireframes | 5 |
| Guerilla testing - Wireframe | 3 |
| Summarize findings and feedback to client | 3 |
| Wireframes stakeholder reviews and amendments | 3 |
| Prototype development | 7 |
| Prototype stakeholder reviews and amendments | 5 |
| Handover to design and development | 1 |

|  |  |  |  |
| --- | --- | --- | --- |
| David Constantine | Social media carousel arrows should be aligned with the images not under them | Yes | Added indicators to carousels |
| Change the heading on the Social media section to be “Life in Tanini” | Yes | Added heading |
| Needs a “Things to Do” section on where to visit, landmarks, attractions | Yes | Added header “Things to Do” |
| Jamir Johnson | Have some text next to each picture of locations to visit to show more information | Yes | Added filler text |
| Kerris Doyle | Needs a COVID-19/Social Distancing message somewhere on the site | Yes | Added generic messaging near top of site |

*\* Wireframe for reference:* [*https://wireframe.cc/L0nni8*](https://wireframe.cc/L0nni8)

*\* Prototype for reference:* [*https://www.southafrica.net/us/en/travel*](https://www.southafrica.net/us/en/travel)

# F – Sources

(About the Island - C856: Project Approach and Prototype)

(Disney, 2020)

(South African Tourism, 2020)